#### Information guide for endorsement of packages

| ##### Introduction | This template describes the information and verification that the NZTA needs to consider when endorsing a package. NB: Packages contain interdependent and complementary activities that have cumulative benefits to achieve a desired outcome. The activities must be supported by strategies or asset/activity management/ regional public transport plans. You can download this template and save it under the strategy recommendation you are developing. |
| --- | --- |

| ##### Information considered | ##### Why | ##### Possible source | ##### Source document – page/link |
| --- | --- | --- | --- |
| About the package |  |  |  |
| ##### Background | Identifies the area the package is aimed at and a high level description | Business case, strategy, TIO |  |
| ##### Strategic context | Need to demonstrate “the story” i.e. where has the package come from. The package needs to align with a strategy and/or plan. Includes what related strategies and packages have previously been considered for formal support /endorsement to create the linkage between the current request and previous strategies and packages that have been assessed. | RLTS, AMP, SHAMP, RPTP, growth strategy, integrated transport strategy, RSAP, Network Plan; TIO, NZTA reports and minutes. |  |
| ##### Transport issue to be addressed | Provides a clear statement of the issue(s) or opportunities. | Strategy, Business Case, PFR, SAR. |  |
| ##### Outcomes and objectives of the package | Provides confirmation that the objectives will address the problem identified and the outcomes targeted. | Business Case, PFR, SAR, TIO. |  |

| Package identification and interdependencies |  |  |  |
| --- | --- | --- | --- |
| ##### Description | Provides detail of the activities contained within the package including timing of implementation. | Business case, PFR, SAR, TIO, AMP. |  |
| ##### Location map and layout plan | Supporting electronic documents if applicable | Business case, PFR, SAR, TIO. |  |
| ##### Package identification within Network Plan and/or Integrated Transport Strategy | Establishes the level of network integration and modes. | Integrated transport strategy, Network plan. |  |
| ##### Interdependencies | If there are wider impacts or third party contributions that impact on the package outcome, these need to be understood. | MOU, MPFA, Business Case, Risk Register |  |
| ##### Identification in TIO | Ensures that linkages are created throughout the implementation of the package. | TIO |  |

| Package development, optimisation and assessment |  |  |  |
| --- | --- | --- | --- |
| ##### Consideration of alternatives | Ensures that robust analysis has been carried out. | Business case, PFR, SAR. |  |
| ##### Package macroscope | The preferred option may not be available at the time of package endorsement but may need to be confirmed with the NZTA P & I representative prior to any lodgement of a NoR. | Business case, PFR. |  |
| ##### Priority of package projects in the RLTP/NLTP | Ensures highest priority projects are being advanced. Funding for further development of package projects may involve several AOs/NZTA state highways. | RLTP, RTC reports and resolutions, NLTP, TIO |  |
| ##### Supporting analysis to a minimum of feasibility level | For initial investigation phase. Preliminary assessed costs and benefits need to be identified and incremental assessment and sensitivity analysis provide an indicator of relative merit (NZTA P & I representative to advise). | Business case, PFR, SAR, Economics report |  |
| ##### Package BCR | A package BCR incorporating all elements of the package is required. | Economics report, Peer Review |  |
| ##### Funding plan | Incremental BCR analysis may be required to determine the contribution component activities make to the package (NZTA P & I representative to advise). Any supplementary funding needs to be identified. | Economics report, Peer Review |  |
| ##### Level of package optimisation | The component activities and timings need to be identified to ensure the package delivers the desired outcome. | Project Plan |  |

| Governance, management and monitoring |  |  |  |
| --- | --- | --- | --- |
| ##### Governance structure for the package | Identifies who will be responsible for delivery of the package components. | MOU, MPFA, Project Plan |  |
| ##### Management of risks and opportunities | Provides confirmation that mitigation plans are in place and value for money is being considered at each opportunity. | Risk register |  |
| ##### Package procurement strategy | Identifies if a special NZTA procurement approval is required | Package procurement. Strategy |  |
| ##### Monitoring and review | Key performance measures and reporting frequency will be agreed between the NZTA P & I representative and the AO/NZTA (state highways) – assists with Post Implementation Reviews. | TIO, AO’s /NZTA (state highways) report |  |