#### Information guide for investment in large improvement projects

| ##### Introduction | This template describes the information and verification that the NZTA needs to consider when assessing a large improvement project (applies to new and improved infrastructure for state highways and local roads, including net property and escalation; and public transport infrastructure and services, greater than $5 million). A separate funding request is required for each phase of delivery (e.g. investigation, design and construction). The level of detail considered varies according to the phase of a project and there is an expectation that most information is contained within the Business Case/PFR/SAR that supports the application. You can download this template and save it in the name of the project that you are requesting approval to invest in. |
| --- | --- |

| ##### Information considered | ##### Why | ##### Source document page/link | ##### Possible source |
| --- | --- | --- | --- |
| ##### 1. What is the strategic context i.e. NZTA support? | Provides assurance of land use and transport integration and alignment with national, regional and local strategies |  | Refer to Template A, RLTS, RPTP, PFR, SAR, Business Case. |
| ##### 2. Is the project part of a package i.e. NZTA endorsement? | Provides confirmation of how the project contributes to the agreed outcome |  | Refer to Template B, PFR, SAR, Business Case. |
| ##### 3. How have actions/ concerns of strategy support or package endorsement been addressed? | Any gaps/conditions of funding may need to be addressed prior to any further investment from NZTA. |  | AO reports and resolutions, revised Plans and Strategies. |
| ##### 4. What is the RLTP priority? | Are highest priority projects coming forward? If not in the RLTP then what process, including justification/support/consultation, has been followed to vary the RLTP/NLTP? |  | RLTP, RAG and RTC reports and minutes of meetings |
| ##### 5. What is the NLTP status/ priority? | The project phase should be identified in the NLTP as likely to come forward for funding approval? |  | NLTP |
| ##### 6. What is the description of the project/ activity? | Identifies the location and the broad scheme outline of the project/activity |  | PFR, SAR, Business Case, TIO. |
| ##### 7. Location map and layout plan? | Supporting electronic documents |  | PFR, SAR, Business Case, TIO. |
| ##### 8. What is the problem, issue or opportunity being addressed? | Explains why the project is needed. Highlights the benefits achieved. |  | PFR, SAR, Business Case |
| ##### 9. What are the outcomes and objectives of the activity? | Ensures the objectives match with the outcomes sought and that these contribute to the NZTA’s outcomes. |  | PFR, SAR, Business Case. |
| ##### 10. What previous funding applications have been made to NZTA? | Establishes linkage between project phases. NB: some project names change over time. |  | TIO, NZTA funding approval papers. |
| ##### 11. Has the scope from the previous applications been delivered? | If anything is outstanding what does that mean for previously committed funds and future investment? |  | Project Manager to advise status of delivery |
| ##### 12. How have conditions of previous funding (if any) been met? | Need to close out conditions or carry them forward. |  | AO/NZTA reports and minutes, revised plans and strategies |
| ##### 13. What alternatives and options have been considered, rejected or accepted? | Provides confidence that a robust process has been applied taking into account broad transport options and value for money. |  | PFR, SAR, Business Case, AO/NZTA (state highways) reports and resolutions, Preferred option and macroscope report. |
| ##### 14. What is the scope of the phase/ activity? | Specifies what is to be delivered for the level of investment requested. Provides a basis for future Cost Scope Changes (include a summary of estimate costs as a baseline) |  | Business Case, AO/NZTA (state highways) reports and resolutions, tender document and draft Contract. |
| ##### 15. Are there any approved variations from accepted form standards and guidelines? | Provides assurance that design standards are suitable |  | AO/NZTA (state highways) reports and resolutions. |
| ##### 16. What levels of service are required)? | Provides confirmation that appropriate standards are being applied. |  | AO/NZTA (state highways) reports and resolutions, AMPs, SH Strategy, SH Classification, SHAMP, KiwiRap |
| ##### 17. Has a funding application been submitted in TIO? | TIO is the official funding application and provides the audit trail for the NLTP. Key supporting documents e.g. SAR/Safety Audits and Peer Reviews, should be attached in TIO. |  | TIO, LTP, MOU and or MPFA/ cost-sharing agreement. |
| ##### 18. Has the activity owner’s approval been obtained? | Confirms that the project/activity can be accommodated within the AOs programme and, if applicable, that local share and supplementary funding is available. |  | AMP, LTP, TIO, AO’s/NZTA state highways) reports and resolutions. |
| ##### 19. Are there any inter-dependent parties e.g. PT operators and commercial interests? | Ensures that NZTA’s interests in the investment are understood and that effective measures are in place for access by other contributing parties. |  | Reports that substantiate consultation with third parties. |
| ##### 20. Have all deliverables and standards for the previous funding application been met e.g. are all notices of requirement, planning consents and property purchases in place? | Provides clarity about what will be delivered for each phase and indicates readiness for the next phase. |  | Status report from the AO/NZTA (state highway) project manager, NOR/consents, |
| ##### 21. How does the project rate against the NZTA’s Investment Framework? | The Investment and Revenue Strategy is aligned with the GPS which the NZTA must “give effect” too. Specific metrics to support the application are useful. |  | PFR, SAR, Business Case. |
| ##### 22. Is there any urgency? | While not a formal part of strategic fit assessment, a sense of urgency, backed up by clear evidence, will assist decision making. |  | Report from the AO/NZTA (state highways) project manager. |
| ##### 23. How effectively does the project deliver against strategic fit potential? | Provides assurance that the project directly addresses the problem or issue outlined and aligns with the strategic fit. Sufficient evidence must be provided to support the effectiveness rating. |  | NZTA Assessment Framework criteria, PFR, SAR, Business Case. |
| ##### 24. Has urban design been taken into account? | The NZTA and many AOs are signatories to the Urban Design Protocol. An understanding of how the project complements the urban environment assists in forming a view on effectiveness. |  | PFR, SAR, Business Case, NOR, AEE. |
| ##### 25. Have safety audit issues been resolved? | Provides assurance that safety considerations have been taken into account at all times |  | Road Safety Audit relevant to phase, Decision tracking form and close out report. |
| ##### 26. Does the economic evaluation comply with the NZTA’s EEM? | Economic evaluation provides a standard basis to assess the economic efficiency of a project. Ongoing operating and maintenance costs and revenue generated (e.g. car parking fees) need to be identified. Sensitivity analysis may be required. Investigation = BCR based on rough order costs Design = BCR based on PAC estimate Construction = BCR based on FEC estimate. The NZTA P & I representative to advise on the level of detail required for your project/activity. |  | Economic Evaluation worksheets, PFR, SAR, Project Manager’s report. |
| ##### 27. Has a peer review of the economics been completed (if required) and reconciled? | Provides a level of assurance that the EEM (or approved departures) has been appropriately applied. |  | Peer Reviewer’s report and the AO’s/NZTA (state highways) response/reconciliation. |
| ##### 28. What measurable outcomes and reporting frequency have been identified? | Provides an outline of the methodology to be used to measure the success of the activity and assists with post implementation reviews. |  | PFR, SAR, Business Case, TIO. |
| ##### 29. Has a parallel estimate been completed (if required) and reconciled? | Provides a level of assurance that the cost estimate is robust. NB: total project cost = construction cost, plus net property cost and 3% escalation. |  | PFR, SAR, Parallel Estimator’s report and reconciliation. |
| ##### 30. How are risks, including contingencies, and opportunities being managed? | Identifies the risks that the NZTA needs to be aware of at each phase of investment.. NZTA may request a risk analysis by Monte Carlo based simulation for any project of any value. |  | Project Risk Register. |
| ##### 31. What is the procurement strategy/ procedure (or variation)? | Assists the Assessor to understand how the project is being managed. A variation from the AO’s/NZTA state highway’s endorsed Procurement Strategy will require NZTA approval and that decision must be published. |  | AO’s/HNO’s Procurement Strategy, Project Procurement Strategy, Business Case. |